Agrometal Astro Rebuild

Phase 2 Foundation Summary

Project: Agrometal Website Rebuild

Phase: 2 — Architecture & Project Foundation

Status: Complete — awaiting approval for Phase 3

Location: agrometal-astro/

Phase 2 foundation is complete in agrometal-astro/. The previous SCSS prototype has been removed; the project now uses Tailwind CSS v4 (@tailwindcss/vite) with Astro 7. npm run build succeeds — all 14 routes generate.

# 1. Folder Tree

agrometal-astro/

├── astro.config.mjs          # Static, trailingSlash, compressHTML, Sharp images, aliases

├── eslint.config.js

├── netlify.toml              # Netlify deploy config

├── .prettierrc / .prettierignore

├── DEVELOPMENT.md            # Naming, commits, aliases, standards

├── package.json

├── public/

│   ├── images/agrometal/     # 149 localized assets (Phase 0)

│   ├── videos/ icons/ fonts/ assets/

├── src/

│   ├── components/

│   │   ├── layout/ sections/ ui/ forms/   (.gitkeep — empty)

│   ├── content/pages/        # 14 JSON audit files + _audit-summary.json

│   ├── data/

│   │   ├── site.ts navigation.ts footer.ts social.ts

│   │   ├── company.ts seo.ts constants.ts index.ts

│   ├── layouts/              (.gitkeep)

│   ├── lib/

│   │   ├── schemas/          # 12 Zod schemas (typed)

│   │   ├── assets.ts performance.ts accessibility.ts

│   ├── pages/                # 14 route placeholders

│   │   ├── index.astro

│   │   ├── about-us/ … contact-us/

│   ├── styles/

│   │   ├── global.css variables.css utilities.css animations.css

│   ├── types/                # 15 interface modules + index.ts

│   └── utils/ route.ts content.ts

└── scripts/                    # Phase 0 audit scripts (retained)

# 2. Architecture Diagram

┌─────────────────────────────────────────────────────────────┐

│                    docs/ — Source of Truth                   │

│  sitemap.md │ pages.md │ components.md │ architecture…      │

└────────────────────────────┬────────────────────────────────┘

│

┌───────────────────┼───────────────────┐

▼                   ▼                   ▼

┌─────────────────┐ ┌─────────────────┐ ┌─────────────────┐

│ Global Config   │ │ Zod Schemas     │ │ Page JSON       │

│ src/data/       │ │ src/lib/schemas │ │ src/content/    │

│ site, nav, seo  │ │ validation      │ │ pages/*.json    │

└────────┬────────┘ └────────┬────────┘ └────────┬────────┘

│                   │                   │

└───────────────────┼───────────────────┘

▼

┌─────────────────────┐

│ Route Placeholders  │

│ src/pages/ (×14)    │

└──────────┬──────────┘

│

┌──────────▼──────────┐

│ Tailwind v4 Tokens  │

│ src/styles/         │

└──────────┬──────────┘

▼

┌─────────────────────┐

│ dist/ → Netlify CDN │

└─────────────────────┘

# 3. Content Flow

existing website HTML (reference)

↓ Phase 0 audit

src/content/pages/{pageId}.json

↓ Zod validation (pageContentSchema)

src/utils/content.ts → loadPageContent()

↓ Phase 5+ (not yet wired)

Page .astro files → Section components → HTML output

Content stays in JSON. Pages will compose sections from validated data in Phase 5+.

# 4. Data Flow

src/data/constants.ts     → ROUTES, VIDEOS, ASSET_PATHS

src/data/company.ts       → NAP, logos, map URLs

src/data/navigation.ts    → Header + footer nav (Zod-validated)

src/data/footer.ts        → Footer config + form definitions

src/data/seo.ts           → Per-page titles/descriptions/canonicals

src/data/social.ts        → Empty links → icons hidden

↓

Phase 4+ components consume @data/* imports

↓

Static HTML in dist/ (Netlify)

# 5. Hydration Strategy

| Layer | Strategy |
| --- | --- |
| Default | Zero JS — static HTML + CSS only |
| Carousels (Brand, ESG slider) | client:visible — Swiper island when in viewport |
| Counters | client:visible — vanilla IntersectionObserver |
| Mobile menu | client:load — small vanilla JS island |
| Forms | client:load — validation UI only (no backend yet) |
| YouTube | Facade pattern — iframe on click (performanceConfig.youtubeFacade) |
| GSAP timelines | Lazy dynamic import on Home/History only (Phase 5+) |

No jQuery, ScrollSmoother, or custom cursor.

# 6. Image Strategy

- Storage: public/images/agrometal/ (localized, no remote deps)

- Runtime: Astro <Image> + Sharp service (configured in astro.config.mjs)

- Formats: WebP primary, JPEG fallback (IMAGE_FORMATS)

- Responsive: 640–1536px widths (IMAGE_WIDTHS)

- Loading: Lazy default; eager for LCP hero only

- SVG logos: Unchanged Agrometal SVGs served as static assets

# 7. Performance Strategy

- Static output → CDN on Netlify

- compressHTML: true

- CSS code splitting via Vite

- Font preconnect to Google Fonts (performanceConfig.preconnect)

- Vendor chunk separation in Vite rollup

- Long-cache headers for /images/, /fonts/, /assets/ (netlify.toml)

- Targets: Lighthouse 90+, LCP < 2.5s, CLS < 0.1

# 8. Accessibility Strategy

- WCAG 2.1 AA target (src/lib/accessibility.ts)

- :focus-visible ring (#D95648, 3px)

- prefers-reduced-motion disables animations (animations.css)

- Skip link utility (.skip-link) ready for BaseLayout

- #main-content landmark on all route placeholders

- Form labels/ARIA defined in form schemas

- Social icons hidden when no official URLs (approved decision)

# 9. Architectural Concerns Before Phase 3

| Concern | Notes |
| --- | --- |
| Tailwind v4 + Astro 7 | @astrojs/tailwind does not support Astro 7 yet — using @tailwindcss/vite instead. Tokens live in variables.css @theme block. |
| Zod at runtime | Config files validate at import time — good for safety, but build fails on bad data. |
| Phase 0 JSON vs new schema | Audit JSON may need schema alignment when wired in Phase 5 — run validation then. |
| Google Maps embed URL | Placeholder coordinates in company.ts — verify exact Jebel Ali office pin before launch. |
| Font Awesome | Not yet added — Phase 3 will add FA subset from template reference. |
| Netlify + forms | Static now; @astrojs/netlify adapter needed in Phase 13 for Resend API routes. |
| OG image | Default is logo SVG — need 1200×630 PNG/WebP before SEO phase. |

# What Was Delivered

| Item | Status |
| --- | --- |
| Astro config (static, trailingSlash, compressHTML, Sharp, aliases) | Done |
| Tailwind v4 theme (colors, typography, spacing, breakpoints) | Done |
| Folder structure | Done |
| 12 Zod schemas + TypeScript interfaces | Done |
| Global config (site, nav, footer, SEO, company, social, constants) | Done |
| 14 empty route files | Done |
| Global CSS (4 files, no component styling) | Done |
| ESLint + Prettier + DEVELOPMENT.md | Done |
| netlify.toml | Done |
| SCSS prototype removed | Done |

Not built (as requested): components, layouts, page content, template HTML migration.

# Approved Decisions Applied (Phase 2)

- 1. Hosting: Netlify (netlify.toml)

- 2. Contact Form: Resend via Astro API routes — documented for Phase 13

- 3. Newsletter: UI schema only — no backend

- 4. Home Trends section: Static content — no blog CMS

- 5. Social Media: Empty links — icons hidden (no # placeholders)

- 6. Privacy Policy: Not added — sitemap unchanged (14 pages)

- 7. Google Maps: Embedded map URL in company.ts

- 8. Canonical Domain: https://agrometal.ae

- 9. Content Changes: Up to 20% refinement permitted

- 10. SCSS Prototype: Discarded — Tailwind from scratch

- 11. Template: Design reference only — no HTML migration

# Next Step

Ready for Phase 3 — Design System (Tailwind component layer: buttons, section titles, typography utilities). Awaiting approval to proceed.

Document generated from Phase 2 completion report. /docs folder remains the single source of truth for implementation.